

Notice of Construction Activity

May 22, 2023 – May 28, 2023

Please see below for construction activities happening on the site of the Learning Resources Center, **May 22 – May 28**.

1. Grading to continue on site
2. Mobilizing of equipment for shoring installation
3. Continued installation of shoring wall which will include drilling holes, pouring concrete, installing steel

Noise you will expect to hear onsite:

1. Large equipment
2. Idling trucks
3. Back up alerts

Vibrations may occur with the drilling.  There is also the potential for increased noise if they hit a certain type of rock/soil while drilling.  However, the project team is doing everything they can to mitigate excess noise.

If you have any questions, please reach out to Klaus Christiansen directly.