

Notice of Construction Activity

July 17, 2023 – July 23, 2023

Please see below for construction activities happening on the site of the Learning Resources Center, **July 17 – July 23.**

1. Grading to continue on site
2. Continued installation of shoring wall which will include drilling holes, pouring concrete, installing steel
3. Demolition of the old building foundation piers
4. Drilling and excavation for foundation work
5. Cement deep soil mixing

Noise you will expect to hear onsite:

1. Large equipment such as drills/augers
2. Idling trucks
3. Back up alerts

If you have any questions please reach out to Klaus Christiansen at kchristiansen@marin.edu.