

Notice of Construction Activity

July 31, 2023 – August 6, 2023

Please see below for construction activities happening on the site of the Learning Resources Center, **July 31 – August 6.**

1. Grading to continue on site
2. Continued installation of shoring wall which will include drilling holes, pouring concrete, installing steel
3. Demolition of the old building foundation piers
4. Drilling and excavation for foundation work
5. Cement deep soil mixing has been completed

Noise you will expect to hear onsite:

1. Large equipment such as drills/augers
2. Idling trucks
3. Back up alerts

**PLEASE NOTE:** although the work related to the cement deep soil mixing was completed last week, the contractor was not able to obtain a permit to remove the equipment until this week.  The contractor has received a permit to remove the equipment Wednesday **August 2 between 7:00 am and noon.**  Traffic will be impacted for approximately 15 minutes during the removal.  There will be traffic control provided by the contractor and campus Police will be assisting.

If you have any questions please reach out to Klaus Christiansen at [kchristiansen@marin.edu](mailto:kchristiansen@marin.edu).