

Notice of Construction Activity

August 7, 2023 – August 13, 2023

Please see below for construction activities happening on the site of the Learning Resources Center, **August 7 – August 13.**

1. Grading to continue on site
2. Continued installation of shoring wall which will include drilling holes, pouring concrete, installing steel
3. Demolition of the old building foundation piers
4. Drilling, grinding and excavation for foundation work
5. Soil is being moved from the site to P15 on Monday August 7 and Friday August 11.  This involves heavy truck traffic.  Barricades and numerous flagmen will be used to assist pedestrian movement on campus**.**

Noise you will expect to hear onsite:

1. Large equipment such as drills/augers
2. Idling trucks
3. Back up alerts

**PLEASE NOTE:** **Equipment failure resulted in the cement deep soil equipment returning to the site on Thursday August 3rd.  Removal of this equipment has been scheduled to be on Tuesday August 8 between 7:00 am and noon.  This will create delays on College Avenue to load equipment on trailers.**

If you have any questions please reach out to Klaus Christiansen at [kchristiansen@marin.edu](mailto:kchristiansen@marin.edu).