

Notice of Construction Activity

September 25, 2023 – October 1, 2023

Please see below for construction activities happening on the site of the Learning Resources Center, **September 25 – October 1.**

1. Grading to continue on site
2. Shotcrete for shoring wall to be installed this week – 10 to 15 concrete trucks will be onsite each day
3. Installation of temporary ADA walkway to begin this week. Area will be closed off until complete.
4. Off haul of materials continues

 Noise you will expect to hear onsite:

1. Large equipment such as drills/augers
2. Idling trucks
3. Back up alerts

Please note: in the next few weeks there will be s

 If you have any questions please reach out to Klaus Christiansen at [kchristiansen@marin.edu](mailto:kchristiansen@marin.edu).