

Notice of Construction Activity

November 20, 2023 – November 26, 2023

Please see below for construction activities happening on the site of the Learning Resources Center**, November 20 – November 26.**

1. Rebar delivered and installed for the foundations
2. Trenching for water line installation near AC

 Noise you will expect to hear onsite:

1. Noisy steel work such as moving metal against metal and hammering metal
2. Excavators and other typical construction equipment
3. Crane operations including safety horn
4. Idling trucks
5. Back up alerts

Please reach out to facilties@marin.edu directly with questions or concerns.